Mission Jocko Irrigation District

Meeting Minutes 09-09-2025

Commissioners Present: Tim Callahan, Gene Posivio, Boone Cole Tracy Gardner

1:00 Call to Order

Pledge of Allegiance

BIA: Represented by Nick Belcourt: Nick updated the progress of closing down the2025 irrigation season. Staging down extra water conveyance to be stored in Kicking Horse reservoir. They will leave 3000 acre feet in Tabor Reservoir. They will hold that water until approximately November 15. Weather permitting the water will be sent to Kicking Horse for winter storage and use for next year. The Biologic Opinion affects the release of the water for spawning and capture of larger fish in the reservoir. A spring project is planned on Pablo Reservoir in attempt to kill the invasive species plant.

The Jocko pipeline project is moving forward. Crow pumping station project is getting set to begin with operation scheduled to begin in October 2026.The North Fork diversion project is doing well and is said to be ahead of schedule. Fall maintenance will continue for the FIP staff based on budget availability.

Nick explained the water flow meters for the gravity flow pipelines. This will be beneficial to calculate water usage when the 2027 RDA’s (river delivery allowance) are in place. Construction of the meters will have 5x5 box with a 4x4 prism in it with a head gate with a valve the ISO will turn on and off. An additional head gate will be in place for the irrigators to control.

Tim Callahan asked Nick about updated tract numbers for pipeline users. Nick suggested bringing pipeline users information to the FIP office for further documenting useful for ordering water. It was suggested this will be a winter project to gather the necessary information for next year’s season.

Nick handed out a document for the Mission Jocko land owners regarding unobstructed access on the FIP canals and Jocko pipeline project from the new project manager Gene Hughes.

Tracy Gardner asked about the Jocko pipeline. Nick stated it is scheduled to be functional before April 15, 2026.All delivery points should be functional. It is the land owner’s responsibility to reconnect to the delivery point. Each point will have a flow meter. Land owners will be responsible for removing there current pumping system.

Discussion continued about updated tract numbers and property easements.

Tim Orr asked about use of Tabor feeder next year. Nick confirmed that it will be operational.

MINUTES: Motion by Tracy Gardner to approve the August minutes, seconded by Gene Posivio motion carried.

WARRANTS: Motion by Tracy Gardner to approve the warrants, seconded by Gene Posivio, motion carried

BOARD VACANCY: Due to the passing of Board Member Ray Swenson the Mission District Board members will have to find a land owner with irrigable acreage in District 3 to fill the vacancy.

OFFICE UPDATE: Change printed agenda to the dry erase board. Building use for meeting not related to MJID discussed. Request to possibly replace the copier and phone. Denise Marks will look for options and present the findings to the board. Payment for website WIX approved for 2 years.

WATER COURT UPDATE: Currently waiting for the Judge to rule on the rebuttal briefs which may take a few months for the ruling.

Tim Orr stated the Tribe sent a call letter to the Montana Water Court regarding the Blackfoot, Clark fork, Bitterroot rivers low water levels affecting the water delivery to the farmers.

PUBLIC COMMENT: Tim Callahan stated he hopes we can get a better understanding of the gravity lines. Tract numbers need to be updated.

ADJOURN: Tracy Gardner moved to adjourn, Gene Posivio seconded Meeting adjourned 2:10PM